# Milestone 1 — Acceptance Evidence

A living record of the proof behind each acceptance criterion. Everything here is reproducible from the repo; CI re-proves it on every push.

## Automated CI (Linux + PostgreSQL)

- CI workflow: .github/workflows/ci.yml — install → prisma generate → migrate deploy → typecheck → unit tests → integration suite (reserve-race, expiry, webhook) → concurrency/expiry/webhook proofs.

  - green run: https://github.com/KM99999/my-client/actions/runs/28630825510

- Load workflow: .github/workflows/load.yml — boots the real Express + Prisma server on Linux, runs k6 (50 VUs) at one contended slot, then asserts exactly one reservation won.

  - green run: https://github.com/KM99999/my-client/actions/runs/28630825547

The integration suite runs the guarantees through the real application code (Prisma reserveSlot, releaseReservation, the webhook handler) on Linux — not just the standalone scripts.

## Criterion → evidence

| # | Client criterion | Evidence |
| --- | --- | --- |
| 1 | No double booking under load | verify:locking — 50 concurrent × 20 rounds, exactly one winner each round; integration reserve-race; k6 HTTP load test (load.yml) asserting exactly one reservation. |
| 2 | Duplicate/retried webhooks confirm once, charge once | verify:webhook — same event ×5 (sequential + concurrent) → one confirmation, one charge; out-of-order convergence; integration webhook. |
| 3 | Expired reservations auto-release | verify:expiry + integration expiry — expired→freed, not-due→held, paid→never freed; precise job and sweep paths. |
| 4 | Payment-at-expiry always consistent | verify:webhook race — 50 rounds always resolve to Paid+Approved or freed+Refunded, never paid-but-unbooked. |
| — | Reproducible setup | prisma migrate deploy from a clean DB (CI does this every run); docs/RUN_ONLINE.md + docs/README.md. |

## Reproduce locally

npm test                 # unit
npm run test:integration # Prisma integration (needs a DB)
npm run verify:locking   # concurrency proof
npm run verify:expiry    # expiry proof
npm run verify:webhook   # idempotency + payment-at-expiry proof

## Pending (external dependencies)

- Live Pix + card sandbox runs (needs AbacatePay keys) — recordings to be added here.

- Staging deployment URL (needs Railway access) — to be added here.